| Management Plan: Little Falls Forest Whitney Bailey Director of Stewardship |  |
| --- | --- |

Current Condition

Natural features: Little Falls Forest is a lowland site that has medium shade and a small ephemeral pond.  The area has a well established and abundant patch of Trout Lilies.

The pond was formerly about double its current size but gravel from a local construction project has been dumped in.  To lighten this soil, organic matter may be needed.

Invasives: The area has plentiful populations of invasive plants including English Ivy, Vinca, Bush Honeysuckle, Bamboo, Pachysandra and Multiflora Rose.

Management Goals

- Encourage native plant growth, especially the herbaceous layer

- Encourage understory trees, shrub and groundcover to enhance wildlife value

- Replace non-native invasive species with native plants

Workplan

- Remove invasive species

  - Coordinate a work-team to remove the majority of invasive species

    - This should only be done after the Trout Lilies have finished blooming in mid-spring.

  - Have invasive removal events once or twice a year until invasives are controlled or eradicated

- Plant native understory trees, shrubs and groundcover as necessary to enhance diversity and wildlife value.

- Mix in organic matter or compost to the soil where gravel was deposited