Property Management Plans

| Property | Natural features | Invasives/Issues | Goal | Process |
| --- | --- | --- | --- | --- |
| Battery Heights | Mature Canopy Forest with riparian area running through it. Vegetation includes: Beech, Tulip Poplar, Red Maple, Chestnut Oak, Red Oak, Ironwood, Sugar Maple, Cherry spp., Poison Ivy, Sweet Bay Magnolia, Beautyberry, Sycamore, Spicebush, Mayapple | English Ivy, Vinca, Multiflora Rose, Japanese Honeysuckle, Garlic Mustard, Climbing Euonymus, Lesser Celendine, Wineberry. | Maintenance of natural features and restoration as necessary | Remove invasive vines that are damaging trees and then remove invasive groundcover. Plant native trees and shrubs in exposed areas |
| Beechwood Circle 1 & 2 | Mature oak-beech-hickory forest. Understory of spicebush, dogwood, mountain laurel. Moderate to steep slopes, surrounded on all sides by road but with mature forest beyond, fair amount of use by children, relatively healthy (beech, maple, and oak regeneration) possibly helped by surrounding road. | Vinca, English Ivy, Japanese stiltgrass— In one patch along the southeast edge, small patches of English Ivy along edges, and a few scattered Multiflora Rose plants | Maintenance over most; restoration in selected areas, installation of interpretive signage for site users | Remove invasives, plant native shrubs, Collaborate with local youth group to develop interpretative signs and benches. |
| Clifton | Mature bottomland forest, with a creek running through it. Vegetation includes: Red & Silver Maple, Box-Elder, Sycamore, Mayapple, Spicebush, Jewelweed, Ferns, Viburnums and likely, Amer. Elm, Pin & Scarlet Oak, Ironwood, Green Ash, River Birch, Alder | Strong Presence of Japanese Stiltgrass, Honeysuckle, Tearthumb, Multiflora Rose, Bittersweet, and Porcelainberry. | Maintain conditions to ensure high water quality, wildlife habitat integrity and improve poor quality habitat. Assist local groups with watershed education for locals. | Identify poor quality habitat, Remove invasives and monitor results, Plant native trees, Collaborate with local groups to develop watershed education events. |
| Crow’s Nest Harbor 1, 2, 3 & 4 | Mature forest, steep slopes, 100% wooded & surrounded, potential for rare species and communities | unknown | Maintenance and restoration if necessary, minimize trespass, do biological inventory | Site visit needed, post boundaries |

| Property | Natural features | Invasives/Issues | Goal | Process |
| --- | --- | --- | --- | --- |
| Davenport/Pimmit Run | Mostly cleared, many native meadow plants (goldenrods, asters, sunflowers, blackberries), Pimmit Run flows through the long axis of the property, relatively wide but some erosion | Mile-a-minute, honeysuckle, porcelainberry, stiltgrass, Japanese Knotweed, Honeysuckle, Multiflora Rose, Climbing Euonymus, Lesser Celendine | Maintenance of natural features and restoration as necessary, installation of interpretive signage for trail users | Remove invasives, plant natives (re-connect with volunteer!), work with FCPA to install interpretive signage, consult with WEG for opinion on stream restoration needs |
| Gangi | One or two mature trees, forsythia shrubs | English ivy, Privet, Wineberry, Forsythia | Maintenance and restoration if necessary | Remove invasives, plant natives bushes to replace Forsythia |
| Heronry* | See Crow’s Nest |  |  |  |
| Little Falls Forest | Some mature trees, low areas that could be seasonal wetlands. | Extensive English Ivy, Vinca, Bush Honeysuckle, Bamboo, Pachysandra and Multiflora Rose | Restoration of native habitat values, especially herbaceous layer | Remove invasives, plant native shrubs, trees and groundcovers. Mix organic matter into gravel deposit. |
| Little Hunting Creek | Mature riparian woods, Little Hunting Creek on one side, trees on 2 others, road on 4th | Extensive English Ivy, honeysuckle, privet, multiflora rose | Maintenance of natural features and restoration/enhancement as necessary. Educate the public about NVCT, LHC and ecological issues | Remove invasives, plant and maintain native shrubs (tree canopy pretty good). Develop educational signage. |
| Mountain View Wetlands | Mixed habitats, diverse: steep slopes, blackberry brambles, early successional forest, young dense oak-beech stands, pine forests, mature hardwoods, swamp forest, wetlands—surrounded on all sides by roads or and cleared areas. | unknown | Maintenance of natural features and restoration/enhancement as necessary | Maintain and restore wetland buffers. Remove invasives, plant natives, thin young-growth stands of beech etc., post boundaries |
| Plante | Meadow with pond, no riparian buffer | No large problems - Multiflora Rose, and Ailanthus | Maintenance of natural features and restoration/enhancement as necessary | Remove invasives, plant native trees and shrubs: develop planting plan to maximize habitat diversity |
| Property | Natural features | Invasives/Issues | Goal | Process |
| Small Whorled Pogonia | Mature oak-beech-hickory forest, moderate slopes, sm.wh.pog. habitat, stormwater runoff drainage from 234 and new road across from h.s., cleared all around. | Mostly on borders: English Ivy, honeysuckle, multiflora rose, vinca | Maintenance over most to preserve conditions for sm.wh.pog.; restoration in selected areas | Remove invasive species from around boundaries, post boundaries, continue surveys for sm.wh.pog. yearly, enhance survey techniques to study population in-depth (contact prof. from UMD!) |
| Woodmont | Some mature tuilip poplars and oaks; narrow strip of land between backyards of residential neighborhood, waterway full of invasives running towards Potomac | English Ivy, vinca, bittersweet likely, Japanese Knotweed very prevalent | Maintenance of natural features and restoration/enhancement as necessary. | Remove invasives, plant native shrubs, consult with Arlington Co. and WEG? re: stormwater management options. |