\*Highlighted Selections have been accomplished

|  |
| --- |
| Week 5 Sept 19-23, 2011 |

*Scheduled Weekly Meeting: Friday 11:00, ET 118*

Primary Considerations:

 -Assure the following are implemented in entirety (highlight complete)-

1. Proposal & research (min 3 papers briefly reviewed and min 3 annotated links listed in MS word)
2. Personal evaluation sheets
3. Vision document

*Complete last section*4. Application architecture, color-coded (v1, v2)

*Add Color legend*
5. SRS (v1) with top-level FR list from App Arch (v2)
6. Axiomatic design tool (Acclaro download)
a. Design Matrix - FR/DP (v1)
b. DSM - DP/DP (v1)
7. Progress reports (in MS Word, table format, weekly)

Determined DPs, Finished Design Matrix, Done with SRS section 1 and 2, and 3.1

|  |
| --- |
| Week 6 Sept 26-30, 2011 |

*Schedule Weekly Meeting: Friday 11:00, ET118*

To be accomplished this week:

1. App Architecture color legend added, color those which will be accomplished this semester green.
	1. At meeting
2. PMP v1 started
3. Finish SRS v2
	1. Mark sections 3.6
	2. Andrew sections 3.3, 3.4, 3.
	3. Me others
		1. By Wednesday
4. Finish Vision Last Section

Matthew

1. Risk/FMEA v1
	1. At meeting

|  |
| --- |
| Week 7 October 3-7, 2011 |

*Schedule Weekly Meeting: Friday 11:00, ET118*

To Be Accomplished This Week:

House Of Quality-Mark

|  |
| --- |
| Week 7 October 10-14, 2011 |

*Schedule Weekly Meeting: Friday 8:00, ET118*

To Be Accomplished This Week:

Version 3.0 of Application Architecture

Consequential FR-DP Matrix Update

Setup and Utilize BaseCamp-Matthew

In Meeting:

 Discuss and problem solve Hardware module wiring and software requisites

|  |
| --- |
| Week 7 October 17-21, 2011 |

*~~Schedule Weekly Meeting: Friday 9:00, ET Lounge~~*

To Be Accomplished This Week:

Beta test module wiring-Mark building C driver to assist

Uncouple coupled sections of DSM and FR-DP Matrix – team

Upload TECHSPECS and Tech documentations to CMap

Update GANTT Chart

|  |
| --- |
| Week 7 October 24-28, 2011 |

*Schedule Weekly Meeting: Friday 11:00, ET118*

To Be Accomplished This Week:

House Of Quality-Mark

UML-Andrew

Update DSM with new FR-DP-Matthew

New System Architecture-Matthew

3 Slides Per person for Wednesday Presentation

 Andrew-Architectures

 Mark- House of Quality and Hardware

 Matthew- PMP info

At Meeting:

 Finish Up UML, update CMAP, Send Tanik link

|  |
| --- |
| Week 7 October 31-November 4, 2011 |

*~~Schedule Weekly Meeting: Friday 11:00, ET118~~*

To Be Accomplished This Week:

 Verification of Assumptions document completed and sent to Tanik- Matthew and Mark

|  |
| --- |
| Week 7 November 7-11, 2011 |

*Schedule Weekly Meeting: Friday 11:00, ET118*

To Be Accomplished This Week:

 Redo Verification of Assumption document and flow chart- Matthew

 Update CMAP for reporting-Mark, Andrew, Matthew

 Uplink Version 4 of FR-DP, DSM, Design Matrix, Systems Architecture

 Uplink Verification Documents and send link to Tanik

 Add content to Information Architecture